# ResearchOS Project Report

AI-Driven Food Waste Reduction in Hostels

## Innovation Angle

Development and rigorous empirical evaluation of AI-driven 'smart plate' or 'smart inventory' systems in diverse hostel settings to quantify their actual impact on food waste reduction and operational efficiency.

## Why This Is Novel

While several GitHub repositories propose AI solutions for hostel food waste (e.g., Smartplate-AI, Smart_Food_Waste_Reduction_-_Meal_Optimization_System), there is a significant gap in academic literature demonstrating their real-world deployment challenges, quantifiable impact, and cost-effectiveness in diverse hostel environments.

## System Architecture

A client-server architecture where a dedicated camera station captures post-meal plate images. These images are pre-processed and sent to a local or cloud-based AI model for object detection and quantification of food waste. The inference results, along with metadata (time, date, meal type), are stored in a central PostgreSQL database via a Python Flask API. A web-based React dashboard provides hostel staff with real-time insights, aggregated waste reports, and identifies trends in food consumption.

## Technology Stack

- Python

- Flask

- PostgreSQL

- TensorFlow Lite

- OpenCV

- React

- Node.js

## APIs & External Services

- Google Cloud Vision API (for custom object detection training if local training is insufficient)

- Mapbox GL JS (for basic location context if multiple hostels are considered for future expansion)

## Project Milestones

| # | Milestone | Description | Days |
| --- | --- | --- | --- |
| 1 | System Design & Data Collection Strategy | Finalize system architecture, database schema, and detailed data collection protocols. | 3 |
| 2 | Image Capture & Annotation Tool Development | Set up a camera station to capture food waste images. Develop a simple annotation tool. | 5 |
| 3 | Initial ML Model Training & Local Prototype | Train a basic object detection model using TensorFlow Lite. Integrate into a local Python prototype. | 7 |
| 4 | Backend API & Dashboard Development | Develop the Flask API and PostgreSQL storage. Build a basic React dashboard. | 8 |
| 5 | Pilot Deployment & Data Collection | Deploy the complete prototype in a chosen pilot hostel and gather feedback. | 14 |
| 6 | Empirical Evaluation & Reporting | Analyze collected data and prepare a report. | 5 |
| Total duration |  |  | 42 |

## Reference Repositories

- Smartplate-AI — https://github.com/example/smartplate-ai

- Smart_Food_Waste_Reduction_System — https://github.com/example/food-waste-reduction

Generated by ResearchOS · Logic Loops